Prosper-App Engineering Fix Brief

Purpose: This document is written to be pasted directly into Claude Code / Cursor / Copilot or handed to a freelance developer. It prioritizes seamless working, speed, performance, and reliability over feature expansion.

1) What Prosper Is

Prosper is a Streamlit-based AI-powered personal portfolio dashboard for HNW investors.

Current core flow:

- User uploads a brokerage screenshot.

- Claude Vision extracts holdings.

- User can review/edit holdings.

- Holdings are saved to SQLite / Turso-compatible DB.

- Live price and market data are fetched.

- Dashboard computes value, day gain, unrealized P&L, and enrichment metrics.

Current architecture includes:

- Frontend/UI: Streamlit

- Backend: Python

- DB: SQLite with Turso/LibSQL path present

- AI: Anthropic Claude Vision

- Market/news/fundamental sources: yfinance, Finnhub, FMP, Twelve Data, ADX/Mubasher fallback layers

- Auth: Custom DB-backed auth + streamlit-authenticator + optional Google OAuth

- Deployment: Render.com via Docker/render.yaml

2) Priority Order

Do not start with new features.

Priority order must be:

- Reliability / seamless working

- Speed / load time / responsiveness

- Production safety / security

- Data correctness

- UX polish

- New features only after the above are stable

3) Critical Findings

A. Security / production safety

- core/auth.py uses a hardcoded fallback cookie secret:

_COOKIE_KEY = os.getenv("PROSPER_COOKIE_SECRET", "prosper_auth_cookie_key_2026_v2")

This is unsafe in a public repo. Remove the public fallback immediately.

- auth_config.yaml is tracked in git. Even though it is currently empty, it should never be committed because it can contain user auth data.

- render.yaml is missing critical env vars required for reliable deployment:

  - FMP_API_KEY

  - PROSPER_COOKIE_SECRET

B. Reliability

- The app depends heavily on external APIs and scrapers. Most failures silently return empty data rather than clearly surfacing an error to the user.

- core/screenshot_parser.py has no retry for transient Claude API/network failures. One brief provider hiccup can fail a parse.

- Render free tier + local SQLite can lose state on restart/redeploy if Turso/remote DB is not configured.

- Page numbering / naming is inconsistent in pages/ (18_Equity_Deep_Dive.py, 18_Risk_Strategy.py, 18_FORTRESS_Dashboard.py). This is avoidable routing / navigation debt.

C. Speed / performance

- core/data_engine.py uses aggressive concurrency with yfinance (max_workers up to 10), which risks throttling / empty responses on larger portfolios.

- core/settings.py loads SETTINGS = load_user_settings() at import time. This is not ideal for Streamlit re-run semantics and can cause stale / brittle state behavior.

- Ticker resolution can trigger unnecessary network calls on cold loads.

- Mini chat in app.py has no throttling and can create unnecessary Claude calls and latency/cost.

D. Data correctness

- Parsed holdings need stronger validation before persistence. Rows with zero/invalid quantity or malformed fields should not enter the portfolio state.

- Silent exception swallowing in data fetchers makes it hard to distinguish “no data exists” from “provider failed”.

4) What Is Already Good

Preserve these parts:

- Claude Vision extraction prompt in core/screenshot_parser.py is strong and highly specific.

- SHA-256 image parse caching is a major strength. Same image = no repeat AI cost.

- DB-backed auth design is fundamentally sound for current scope.

- Multi-source market data fallback strategy is directionally correct.

- Ticker override map is useful and should be expanded, not removed.

- Session and cache awareness in multiple modules shows solid practical engineering.

Do not rewrite these unless necessary.

5) Fix First: Exact Immediate Changes

Fix 1 — Remove hardcoded cookie secret fallback

File

core/auth.py

Replace

_COOKIE_KEY = os.getenv("PROSPER_COOKIE_SECRET", "prosper_auth_cookie_key_2026_v2")

With

_COOKIE_KEY = os.getenv("PROSPER_COOKIE_SECRET", "")

      if not _COOKIE_KEY:
    import secrets as _sec
    import logging as _log
    _COOKIE_KEY = _sec.token_hex(32)
    _log.getLogger("prosper.auth").warning(
        "PROSPER_COOKIE_SECRET not set; using ephemeral cookie key. "
                "Sessions will be invalidated on restart. Set PROSPER_COOKIE_SECRET in environment variables."
            )

Why

- Removes public predictable cookie secret.

- Still allows app to run locally.

- Makes production misconfiguration visible.

Fix 2 — Stop tracking auth config in git

File

.gitignore

Add

auth_config.yaml
google_credentials.json
prosper_data/
*.db
*.sqlite
=*

Then run

git rm --cached auth_config.yaml

Why

- Prevents accidental credential leakage.

Fix 3 — Add missing deploy env vars

File

render.yaml

Add under envVars

- key: FMP_API_KEY
          sync: false
        
      - key: PROSPER_COOKIE_SECRET
          sync: false

Why

- Makes deployment reproducible.

- Avoids hidden production failures.

Fix 4 — Validate parsed holdings before save/cache

File

core/screenshot_parser.py

Add validation after Claude response is parsed

def _validate_holdings(rows: list[dict]) -> list[dict]:
    cleaned = []
    for row in rows:
        ticker = str(row.get("ticker", "")).strip()
        if not ticker:
            continue
                try:
            qty = float(row.get("quantity", 0))
            avg_cost = float(row.get("avg_cost", 0))
        except (TypeError, ValueError):
            continue
                if qty <= 0:
            continue
                if avg_cost < 0:
            continue
                row["ticker"] = ticker
        cleaned.append(row)
    return cleaned

Then apply:

if isinstance(result, list):
    result = _validate_holdings(result)

Why

- Prevents corrupt holdings state.

- Avoids broken P&L math and bad dashboard rows.

Fix 5 — Add transient retry for Claude parse calls

File

core/screenshot_parser.py

Add helper

import time

        
        
      def _claude_call_with_retry(client, model, content, max_tokens=4096, max_attempts=2):
    transient_markers = ("500", "502", "503", "529", "timeout", "rate_limit", "overloaded")

            for attempt in range(max_attempts):
        try:
            return client.messages.create(
                model=model,
                max_tokens=max_tokens,
                messages=[{"role": "user", "content": content}],
            )
        except Exception as e:
            err = str(e).lower()
            if "404" in err or "not_found" in err:
                raise
                    if any(marker in err for marker in transient_markers) and attempt < max_attempts - 1:
                time.sleep(2 ** attempt)
                continue
                    raise

Then use it inside model fallback loop

response = _claude_call_with_retry(client, model, content, max_tokens=4096)

Why

- Improves success rate materially with minimal complexity.

Fix 6 — Reduce yfinance concurrency

File

core/data_engine.py

Change

max_w = min(len(tickers), 10)

To

max_w = min(len(tickers), 4)

Optional micro-delay inside completion loop

import time

time.sleep(0.1)

Why

- Fewer throttling issues.

- More consistent data population for medium/large portfolios.

- Reliability > theoretical parallel speed.

Fix 7 — Add mini-chat throttling

File

app.py

Add guard before sending mini chat request

import time

_last_call = st.session_state.get("_mini_chat_last_ts", 0)
_rate_ok = (time.time() - _last_call) > 5
        _quota_ok = len(st.session_state.get("mini_chat", [])) < 30
        
        
      if _q and _rate_ok and _quota_ok:
    st.session_state["_mini_chat_last_ts"] = time.time()
    # proceed with Claude call
        
      elif _q and not _rate_ok:
    st.caption("Please wait a few seconds before asking again.")

      elif _q and not _quota_ok:
    st.warning("Mini chat session limit reached. Clear chat or use the full chat page.")

Why

- Cuts unnecessary cost.

- Prevents accidental spam.

- Improves UX stability.

Fix 8 — Make settings loading safer for Streamlit

File

core/settings.py

Current issue

SETTINGS = load_user_settings()

Safer minimal approach

import functools

        
      @functools.lru_cache(maxsize=1)
        
      def _get_settings_once() -> dict:
    return load_user_settings()

        SETTINGS = _get_settings_once()

Better long-term approach

Refactor consumers so modules call load_user_settings() or a cached accessor rather than depending on mutable module-level global state.

Why

- More predictable behavior during reruns/restarts.

Fix 9 — Clean navigation debt

Files

- pages/18_FORTRESS_Dashboard.py

- app.py

Action

Rename pages/18_FORTRESS_Dashboard.py to something unique like:

pages/27_FORTRESS_Dashboard.py

Update any references in app.py.

Why

- Reduces routing ambiguity and maintenance friction.

Fix 10 — Delete accidental repo artifact

Action

Delete file:

=5.18.0

Why

- Repo hygiene.

- Prevents confusion for future contributors and AI coding tools.

6) Reliability Improvements Next

These come immediately after the “fix first” items.

A. Add explicit provider health visibility

Create a lightweight provider status block or warning system.

Examples:

- If more than 50% of ticker info fetches fail, show:

  - st.warning("Live market data is partially unavailable right now. Some values may be stale.")

- If Claude parse fails due to provider/network, show retry guidance rather than a generic exception.

- If FMP key is missing, show a configuration warning in Settings page.

B. Fail loud, not silently

Currently many functions in core/data_engine.py return {} or empty DataFrame() on any exception.

Do this instead:

- Keep safe return types.

- But also log provider + function + ticker for diagnostics.

- Add one visible user warning when an entire group of calls failed.

C. Protect production from auth-disabled mode

If running on Render or production-like environment, do not allow auth bypass without explicit override.

Example:

if os.getenv("RENDER") and os.getenv("PROSPER_AUTH_ENABLED", "true").lower() not in ("true", "1", "yes"):
    raise RuntimeError("Refusing to run in production with PROSPER_AUTH_ENABLED disabled")

D. Add startup configuration checks

On startup, validate these env vars and surface warnings:

- ANTHROPIC_API_KEY

- FMP_API_KEY

- PROSPER_COOKIE_SECRET

- TURSO_DATABASE_URL (warn if missing on Render)

- TURSO_AUTH_TOKEN (warn if Turso URL exists but token missing)

7) Performance Improvements Next

A. Focus on cold-load behavior

Most pain in Streamlit apps is cold start + full rerun.

Optimize:

- Avoid network work at import time.

- Avoid re-fetching data during widget-driven reruns.

- Cache expensive transformations, not just API responses.

- Short-circuit known ticker mappings.

B. Expand ticker override map for real portfolio symbols

core/data_engine.py already has TICKER_OVERRIDES.

Use it aggressively for known holdings.
This is cheap performance.
Every known mapping you hardcode avoids resolution pings.

C. Split the monolith later, not first

core/data_engine.py is too large, but don’t refactor it before stability fixes.

After stabilization, split into:

- core/news_engine.py

- core/history_engine.py

- core/analyst_engine.py

- core/ticker_resolution.py

D. Add measurable targets

Set and validate these targets:

- Dashboard cold load: < 8 sec for 20 tickers

- Dashboard warm load: < 1.5 sec

- Cached parse return: < 0.5 sec

- New screenshot parse: < 10 sec

- Full page rerun without data changes: < 1 sec

8) Reliability & Performance Test Plan

Manual test set

- Register user → logout → login again.

- Upload a good screenshot → verify extracted holdings.

- Upload same screenshot again → verify cache hit and fast response.

- Upload low-quality screenshot → verify graceful failure.

- Load dashboard with 20+ holdings → confirm all prices populate.

- Switch portfolios → confirm no stale cross-portfolio cache leakage.

- Restart app / redeploy → confirm data persistence path works.

- Temporarily break Anthropic key → verify clear warning.

- Temporarily break FMP key → verify clear warning.

- Simulate provider partial failure → app should degrade gracefully, not go blank.

Edge cases to explicitly test

- Empty portfolio

- Holdings with zero quantity

- Holdings with bad currency

- Unknown ticker

- All external providers temporarily failing

- Render cold start after sleep

- Fast repeated chat submissions

9) What Not to Do Right Now

Do not prioritize these before reliability/performance:

- Watchlist

- PDF export

- Plotly polish

- Multi-user re-architecture

- Supabase migration

- Advanced charts

- Cosmetic redesign

Those are second-order improvements.
The biggest value now is making the current flow feel solid, fast, and trustworthy.

10) Final Recommended Implementation Sequence

Phase 1 — Today

- Fix cookie secret fallback.

- Add missing Render env vars.

- Stop tracking auth_config.yaml.

- Delete stray repo artifact.

- Rename conflicting page filename.

Phase 2 — This week

- Add parsed holdings validation.

- Add Claude retry logic.

- Reduce yfinance concurrency.

- Add mini-chat throttle.

- Add startup config warnings.

Phase 3 — Next week

- Add visible provider failure banners.

- Improve logging around empty provider returns.

- Verify Turso persistence path on Render.

- Set measurable load-time targets and test them.

Phase 4 — After stability is proven

- Refactor data_engine.py into smaller modules.

- Add realized P&L using transaction log.

- Add charts / richer UI.

11) Paste-Into-Claude-Code Master Prompt

You are working on Prosper-app, a Streamlit-based AI-powered personal portfolio dashboard.

        Your mission is NOT to add new features first.
Your mission is to make the app seamless, fast, reliable, and production-safe.

        Priority order:
1. Reliability / seamless working
2. Speed / performance
3. Production safety / security
4. Data correctness
5. UX polish
6. New features later

        Constraints:
- Do not break SHA-256 screenshot parse cache logic.
- Do not introduce heavy new infrastructure.
- Keep single-user SQLite/Turso-compatible architecture for now.
- Respect Streamlit rerun model.
- Keep current product behavior unless explicitly improving reliability/performance.

        Fix first:
1. In core/auth.py remove the hardcoded cookie secret fallback and require PROSPER_COOKIE_SECRET via env, with ephemeral fallback + warning only for local safety.
2. Add auth_config.yaml and google_credentials.json to .gitignore and assume auth_config.yaml should never be tracked.
3. In render.yaml add missing env vars: FMP_API_KEY and PROSPER_COOKIE_SECRET.
4. In core/screenshot_parser.py validate parsed holdings before save/cache: reject empty ticker, qty <= 0, invalid numeric fields, negative avg_cost.
5. Add retry with exponential backoff for transient Claude API failures in screenshot parsing.
6. In core/data_engine.py reduce yfinance concurrency to max 4 workers.
7. In app.py throttle mini-chat requests (5 second cooldown, 30 message cap per session).
8. In core/settings.py replace eager module-level settings load with safer cached loading.
9. Rename conflicting page filename pages/18_FORTRESS_Dashboard.py to a unique number and update references.
10. Delete accidental repo artifact file =5.18.0.

        Also improve:
- Add visible warnings for provider outages / partial data failures.
- Add startup env/config validation warnings.
- Preserve all existing working features and keep changes small, explicit, and production-safe.

        Output required:
- Make the code changes directly.
- For each file changed, explain what was changed and why.
- Keep patches minimal and copy-paste safe.
- Prefer reliability over cleverness.

12) Success Definition

Prosper is “better than before” when:

- Login is secure and production-safe.

- Fresh deploys do not silently miss critical env vars.

- Screenshot parsing succeeds or fails clearly and retries transient issues.

- Dashboard loads consistently without random blank data for normal portfolio sizes.

- Streamlit reruns do not cause unnecessary expensive work.

- External provider failure degrades gracefully and visibly.

- The app feels dependable enough to use daily without babysitting.